TEST PLAN REPORT

Application Title - Demo blaze- Sample Online E commerce Application

Document Revision –10.1.1

Created By- Theresa Joseph

Document Date -10-02-2026

------------------------------------------------------------------------------------------------

- Overview

This Test Planning Document describes the complete testing approach for the Demo blaze demo e-commerce application. It defines the testing scope, objectives, strategy, resources, schedule, and deliverables .It serves as a reference for all testing tasks and helps ensure that the testing process is systematic, controlled, and well documented.

The purpose of this plan is to define the overall strategy and approach for testing the demo blaze application. It explains what needs to be tested, how it will be tested, and the resources involved in testing. It also verify that the application functions correctly and meets user expectation

- Application Description

Demo blaze is a publicly available demo web application designed to simulate an online shopping system. The application allows users to register, log in, browse products, add items to a shopping cart, and place orders.

Application URL: https://demoblaze.com

- Testing Objectives

The objectives of testing are:

- To verify that all e-commerce functionalities such as signup, login, product browsing, add to cart and order confirmation work as expected.

- To ensure smooth navigation across different pages of the application

- To validate that the application provides a consistent and user friendly experience

- To identify defects that may affect functionality, usability.

- Testing Scope

  - In Scope

      - Home page navigation

      - User Sign Up functionality

      - Login and Logout functionality

      - Product category selection

      - Add to cart functionality

      - Place order functionality

      - Logout functionality

4.2 Out-of-Scope

The following items are excluded from testing:

- Database and backend testing

- Payment gateway integration

  - Modules Covered

- Home page module

- Sign Up Module

- Login Module

- Product Module

- Cart Module

- Place order module

- Log out module

4.4 Types of Testing

The following testing types will be performed:

- Functional Testing

- Non-Functional Testing

- Smoke Testing

- Regression Testing

- Sanity testing

- UI Testing

- Usability Testing

- Compatibility Testing.

5. Test Items

The test items include:

- Web pages and navigation links

- Input fields and form validations

- Buttons, pop-ups, and alerts

- Product listings and descriptions

- Cart and order summary pages

6. Test Design Technique

Black-box testing techniques will be used, where test cases are designed based on functional requirements without knowledge of the internal code structure.

7. Test Environment

- Operating Systems: Windows, Android

- Browsers: Google Chrome, Mozilla Firefox, Microsoft Edge

- Devices: Desktop and Mobile

- Network: Internet connection required

8. Entry Criteria

Testing will start only when:

- Application URL is accessible

- Test environment is ready

- Test cases are prepared and reviewed

10. Exit Criteria

Testing will be completed when:

- All planned test cases are executed

- All critical and major defects are fixed

- No high-severity defects are open

- Test summary report is prepared

11. Test Deliverables

- Test plan Document

- Test Case

- Bug Report

- Test Summary Report

12. Roles and Responsibilities

- Tester: Test case preparation, execution, and defect reporting

- Developer: Defect analysis and fixing

- Test Lead: Review test plan, monitor progress, and approve deliverables

13. Defect Management

All identified defects will be logged with details such as defect ID, description, bug summary, severity, priority, and status. Defects will be tracked until closure.

14. Risks and Mitigation

Risk                                                       Mitigation

Requirements are unclear	                Conduct requirement review meetings

Frequent requirement changes          Implement change control process

Lack of test data                                Prepare test data early

Environment not ready                      set up test environment in advance

15. Assumptions

- Demo blaze will be available and accessible during the testing period.

- Test environment will remain stable throughout the testing process.

- No real financial transactions will be performed on the application

- Requirements will not change during the testing phase.

16. Test Schedule (High Level)

Test Planning -

Test Case Design -

Test Execution -

Defect Reporting & Retesting -

Test Closure -

17. Approval

Prepared By:

Approved By: